## Slide 1: Scrum
From the Trenches
@DonovanBrown

## Slide 2: General Principles
Product is built incrementally
Frequent inspection and adaption (course correction)
Transparency (Product and Sprint backlogs are public)
Product Owner, Development Team, Scrum Master
Scrum Teams are self-organizing and cross-functional

## Slide 3: Product Owner
There can be only one
Do not lead by committee
@DonovanBrown

## Slide 4: Selecting an Iteration Length
Never change mid-iteration
Do not change to fit in more work for an iteration
Err on shorter versus longer
Never go over four (4) weeks
@DonovanBrown
Notes: http://donovanbrown.com/post/The-Rules-Apply-to-Everyone

## Slide 5: Never skip the rituals
Educate everyone on the purpose of the meetings
Never go over the time box
Running these meetings is a skill you must develop
@DonovanBrown

## Slide 6: Daily Scrum (aka Standup)
Running a stand up is a skill
Never solve issues during your stand up
It must be completed in 15 minutes or less
Identify impediments
@DonovanBrown
Notes: http://donovanbrown.com/post/Pass-What-Does-Pass-Mean

## Slide 7: Estimates are not guarantees
@DonovanBrown
Notes: http://donovanbrown.com/post/Stop-Getting-Stuff-Done-After-You-Said-You-Couldnt

## Slide 8: Estimates
Never accept an estimate over 4 hours
  Are more accurate
  Enables parallel development
  Confirms alignment with DoD
Never start from a date
@DonovanBrown
Notes: Photo by Maddi Bazzocco on Unsplash

## Slide 9: Story Points do not equal hours

## Slide 10: Story Points do not equal hours
Notes: An hour for team A equals an hour for team B.
But a story point for team A has not comparison to a story point for team B.

## Slide 11: Definition of Done (DoD)
Must be clear
Visible to everyone
Mature it over time
Notes: D

## Slide 12: Azure DevOps Team’s DoD
Live in production, collecting telemetry that examines the hypothesis which motivated the deployment.

## Slide 13: Groom your Backlog
Allocate time in each iteration to groom what is coming next (20%)
Have all disciplines represented in grooming (Dev, QA, InfoSec, etc.)
Set correct priorities

## Slide 14: Merge Often
No long lived branches
Helps avoid merge bombs
Implement feature flags

## Slide 15: The Rules Apply to Everyone
No one is above the law
Even the CEO must obey the rules
Notes: http://donovanbrown.com/post/The-Rules-Apply-to-Everyone

## Slide 16: Reviews
Even if you have nothing to show
Never cancel this meeting
Notes: http://donovanbrown.com/post/Stop-Getting-Stuff-Done-After-You-Said-You-Couldnt

## Slide 17: Retrospective
The good, bad and the ugly
Define action for bad and ugly items
Refine your process
Review your DoD

## Slide 18: Resources

## Slide 19: Resources
Scrum.org
DonovanBrown.com